Decision Log

Pavement Condition Prediction — Group Project 9 — v2 update

Dates are approximate, taken from file/commit timestamps. Rows 1-11 carry over from the v1 log (some now closed/superseded by the v2 rebuild, noted in their Status column). Rows 12-18 are new, recorded as part of Ravtej's v2 integration work. Rows in amber under Status are OPEN and unresolved — they should not be treated as settled going into the next review.

| # | Date | Decision | Rationale / context | Owner | Status | Version |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | 11 Aug | Identify roads via STATE_CODE + SHRP_ID + CONSTRUCTION_NO | Original master_with_pci.csv had no identifier columns at all — flagged before Rayyan could start. Resolved by sourcing master_with_pci_2.csv, which restores them. | Rayyan / Ravtej | Closed | v1 |
| 2 | 11 Aug | Two-tier road identity: PHYSICAL_ROAD_ID vs ROAD_ID | PHYSICAL_ROAD_ID (location) never resets; ROAD_ID (pavement life) resets at a rebuild via CONSTRUCTION_NO, plus an age-reset safety net for undocumented rebuilds. | Rayyan | Closed | v1 |
| 3 | 11 Aug | Split by PHYSICAL_ROAD_ID, baked into the dataset as a SPLIT column | Prevents leakage across a rebuild; every downstream stage reads SPLIT rather than re-splitting, so all models are compared on identical data. | Rayyan / Ravtej | Closed | v1 |
| 4 | 11 Aug | Scope: GPS-1/GPS-2 asphalt sections only | Excludes SPS sections and other GPS experiment families as out of project scope. | Ravtej | Closed | v1 |
| 5 | 11 Aug | config.py as single source of truth | Paths, feature lists, target, seed, and split column defined once; every stage imports it instead of hardcoding values. | Ravtej | Closed | v1 |
| 6 | 13 Aug | Shared results schema (results_io.py) | Luke's and Abdullah's stages both append to one results file; idempotent (re-running doesn't duplicate rows). Required columns: model, mae, rmse, r2. | Abdullah / Ravtej | Closed | v1 |
| 7 | 13 Aug | Add a grouped 5-fold cross-validation stage | 182-row held-out test set is too small to separate models — bootstrap CIs for XGBoost vs Gradient Boosting crossed zero. CV re-scores all 976 rows; held-out split kept because the allocation doc specified it. | Abdullah | Closed | v1 |
| 8 | 13 Aug | Cap XGBoost n_jobs at 4, not -1 | On 794 training rows, threading overhead exceeds per-tree work — n_jobs=-1 measured ~18x slower on a many-core machine. | Abdullah | Closed | v1 |
| 9 | 13 Aug | Report both XGBoost variants (with/without forecast horizon) | Including YEARS_TO_NEXT_SURVEY improves CV RMSE (+0.34 to +0.66, CI excludes zero), but config.py marks it as excluded. Argument for including: the horizon is known at prediction time in deployment. | Abdullah / Team | OPEN — team to decide | v1 |
| 10 | 13 Aug | Flag the PCI rut-depth defect rather than proceed silently | pci_algorithm.py applies no rutting deduct when rut depth is missing (~20% of rows), so PCI is effectively computed on two scales. Found independently by Aum's EDA and Abdullah's SHAP output. All current accuracy figures are provisional until fixed. | Aum / Abdullah | Closed — actioned in v2 (see #12) | v1 |
| 11 | 14 Aug | Regenerate results before quoting any numbers | README's results table didn't match the model_performance.csv actually shipped (Random Forest, Gradient Boosting, both XGBoost rows differed; only the deterministic baselines matched exactly) — found during an independent pipeline review. | Ravtej | Closed — superseded by v2 rebuild | v1 |
| 12 | 18 Sep | Separate PCI and rutting into two datasets, two targets, two models | Client review of v0.0.1 confirmed rutting and PCI are two different physical measurements and should not be merged into one score. pci_algorithm.py's rutting-deduct injection was removed (PCI is now distress-only); RUT_NEXT is a new, separate regression target. Directly actions Decision #10. | Rayyan / Team | Closed | v2 — client-directed |
| 13 | 18 Sep | Drop the empirical benchmark (HDM-4/Austroads) requirement; strengthen Luke's age-trend baseline instead | Charter functional requirement 4 committed the team to comparing against an empirically based deterioration model, and Review 1 slide 4 scheduled this for Weeks 6-7. Client has now confirmed she is happy for Luke's baselines to serve as the comparison instead of a full HDM-4/Austroads reproduction, provided the baseline is strengthened to an exponential/power-law curve (the functional form those models use). Recorded here per the v2 allocation doc's explicit instruction to Ravtej. Client-approved scope reduction — must also be noted in the thesis limitations, not just here. | Luke / Ravtej | Closed — client-approved | v2 — scope change |
| 14 | 18 Sep | RUT dataset is smaller than the v2 allocation doc estimated | Doc estimated ~746 rows / 219 physical roads / 274 pavement lives for the RUT dataset; Rayyan's actual delivery is 693 / 207 / 257 (PCI's actual 976/259/327 is close to its ~979/259/329 estimate). Verified independently against master_with_pci_3.csv: the RUT target additionally requires a rut-depth reading at the row's NEXT survey (same drop-rows-with-no-target rule already applied to PCI), which the original estimate didn't fully account for. Not a bug — a more accurate count of a real constraint. | Rayyan / Ravtej | Closed — explained, not a defect | v2 |
| 15 | 18 Sep | pci_algorithm.py has not yet been reconciled between Rayyan's and Luke's copies | Rayyan's v2 delivery notes that two uploads of pci_algorithm.py landed on the same filename and overwrote each other, so he worked from a single copy. The client specifically instructed the rutting-removal change be made "with whoever originally wrote the calculator" (Luke). Until Luke confirms his copy matches (or the two are merged), master_with_pci_3.csv and every dataset/model built from it in this delivery should be treated as provisional, not final. | Rayyan / Luke | OPEN — blocking, needs joint verification | v2 |
| 16 | 18 Sep | PCI distribution after rutting removal is not a clean single peak | Rayyan's before/after plot confirms the old many-small-humps bimodality (caused by rows with missing rut depth) is gone, as the v2 allocation doc predicted. However, the new distribution is heavily right-skewed with a large ceiling spike at PCI=100, not a single clean interior peak. The specific defect mechanism is genuinely resolved; the "single-peaked" framing in Rayyan's README is optimistic and should be qualified in Aum's EDA re-run and the eventual report, rather than repeated unchanged. | Ravtej (found on review) / Aum (to address in EDA) | OPEN — needs EDA write-up | v2 |
| 17 | 18 Sep | Two targets get separate results files, not one shared file with a target column | v1's shared model_performance.csv was keyed only on model name (Decision #6). With two targets, a "Random Forest" row for PCI and one for RUT would silently collide/overwrite under that key. Fixed structurally: each target now writes to its own file (results/model_performance_pci.csv, results/model_performance_rut.csv) via results_io.py, so the collision is impossible by construction rather than dependent on every stage remembering to also tag rows by target. evaluate.py combines both files into one comparison table for reporting. | Ravtej | Closed | v2 |
| 18 | 18 Sep | requirements-lock.txt introduced but only partially verified | New v2 requirement: pin exact dependency versions so the team stops getting different numbers from identical code on different library versions. pandas/numpy/matplotlib/seaborn were pinned from a real install. scikit-learn/xgboost/shap/joblib could not be verified the same way — the integration sandbox this file was built in has no network access to install them — so those four are still at requirements.txt's old minimum-version bounds, flagged [NOT VERIFIED] in the file itself. | Ravtej | OPEN — needs a teammate to pip freeze their real environment | v2 |